Identity Vault – 4 Week MVP Milestone Plan

This milestone plan outlines the weekly deliverables, payment structure, and expectations for the development of the Identity Vault MVP. The goal is to complete a production-ready platform within 30–40 days using a structured and controlled development process.

Weekly Rate & Structure

Hourly Rate: $45/hour
Weekly Commitment: 40 hours
Weekly Payment: $1,800
Estimated Total (4 Weeks): $7,200

Week 1 – Foundation

Deliverables:
- Define data model (phones, reports, users, disputes)
- Establish API structure and endpoints
- Project setup (repository, environments, CI)
- Admin authentication (login + roles)

Payment: $1,800
Approval required before moving to Week 2

Week 2 – Core Functionality

Deliverables:
- Phone lookup feature (search + results)
- Scam reporting form
- Validation, deduplication, and rate limiting
- User authentication (email and/or Google login)

Payment: $1,800
Approval required before moving to Week 3

Week 3 – Trust System & Security

Deliverables:
- A+ Trust Score system (A+ to F)
- Admin moderation dashboard
- Phone verification via SMS
- IP tracking and abuse prevention controls

Payment: $1,800
Approval required before moving to Week 4

Week 4 – Dispute System & Launch

Deliverables:
- Appeal/Dispute system implementation
- Final UI/UX polish
- Performance optimization and indexing
- Deployment and documentation

Payment: $1,800
Final approval upon completion

Project Controls

- Weekly hours capped at 40 unless approved
- Additional hours require prior approval
- Weekly check-ins required before proceeding
- All code and infrastructure owned by KJ Business Growth LLC