Identity Vault – Developer Scope Document (FINAL MVP)

1. Project Goal

Build a production-ready MVP web platform that allows users to search phone numbers, submit scam reports, view a trust score, and includes admin moderation, dispute handling, and abuse prevention.

2. Core MVP Features

Phone Lookup
- Search by phone number
- Display report summary, activity, and trust score

Scam Reporting
- Structured form (category, details, optional contact)
- Validation, deduplication, and rate limiting

Database
- Phone entity + report records
- Status, tags, timestamps, audit trail

Admin Panel
- Approve/reject reports
- Tag, merge duplicates
- Basic analytics view

3. A+ Trust System

- Visible score (A+ to F)
- Based on frequency, recency, patterns
- Updated dynamically
- Displayed on lookup results

4. Appeal / Dispute System

- 'Dispute This Number' button
- Simple submission form
- Admin review queue
- Status tracking (Under Review / Resolved)
- Ability to adjust/remove reports

5. User Authentication & Abuse Prevention

- Email/password or Google login required for submissions
- One-time phone verification via SMS
- Store verified phone flag
- Log IP address for each submission
- Rate limiting per user and IP
- Duplicate submission detection and merging
- Admin ability to flag or block abusive users

6. Technical Stack

Frontend: React / Next.js
Backend: Node.js (NestJS preferred)
Database: PostgreSQL
Hosting: Vercel (frontend) + AWS (backend/db)
Monitoring: Sentry

7. Timeline (30–40 Days)

Week 1: Data model + API setup
Week 2: Lookup + reporting + auth
Week 3: Admin + trust scoring
Week 4: Dispute system + testing + launch

8. Deliverables

- Working deployed MVP
- Source code (owned by KJ Business Growth LLC)
- Basic documentation
- Admin panel + trust + dispute + auth features

9. Constraints

- Keep MVP simple (no advanced AI)
- Build scalable but not over-engineered
- Focus on speed, trust, and usability